# Tr���m / Th��p ��i���u H��nh ��� K��� ho���ch n��ng c���p & Prompt

Table of Contents

# Kế hoạch nâng cấp Cổng Chủ tài sản → Trạm / Tháp Điều Hành

Phiên bản 0.2 · 26/09/2026 · Trạng thái: đề xuất, chờ duyệt Phạm vi: /chu-tai-san/*, ưu tiên ngân hàng / AMC, đi từ chi nhánh lên hội sở. Cách dùng: mỗi giai đoạn ở Phần B có một prompt tiếng Anh, tự đủ ngữ cảnh (trỏ về file này). Copy nguyên khối prompt vào Claude Code; chạy đúng thứ tự, mỗi lần một prompt, merge xong mới chạy prompt tiếp theo. Bản Word cùng nội dung: docs/owner-control-tower-plan.docx. File .md này là bản gốc mà các prompt đọc.

# PHẦN A — THIẾT KẾ (tham chiếu cho mọi prompt)

## A0. Tóm tắt

| Vấn đề | Cổng hiện tại chỉ để xem; thiếu giá trúng nên không tính được tỷ lệ thành công, thu hồi hay dòng tiền; workspace chỉ có một người, dữ liệu gắn với cá nhân. |
| --- | --- |
| Chiến lược | Land & expand: bán cho chi nhánh trước (cán bộ xử lý nợ), dùng báo cáo gửi hội sở làm “móc” kéo hội sở vào sau. |
| Tên gọi | Trạm Điều Hành (chi nhánh) → Tháp Điều Hành (hội sở). |
| Ý tưởng lõi | Hợp nhất các nguồn giá trúng sẵn có + chủ tài sản tự khai kết quả → báo cáo định kỳ gửi hội sở bằng một nút. |

## A1. Hiện trạng code (đã kiểm)

| Hạng mục | Thực tế |
| --- | --- |
| Nav | src/components/owner-portal/owner-nav-config.ts: 7 mục phẳng, xếp theo module. |
| Dashboard | src/pages/OwnerDashboard.tsx: 4 KPI + 3 danh sách, còn nút seed dev. |
| Metrics | src/hooks/useOwnerPortfolioMetrics.tsx: winPrice đọc chỉ từ listings.custom_attributes.win_price / winning_price (crawl, phần lớn rỗng). |
| Workspace | asset_owner_workspaces: 1 workspace = 1 org_kyc_id = 1 owner_user_id. RLS auth.uid() = owner_user_id. |
| Thành viên | Chưa có. Không có bảng thành viên, lời mời hay vai trò phía chủ tài sản. |
| Hồ sơ số hoá | asset_postings.user_id + RLS “own rows” ⇒ dữ liệu thuộc về cá nhân, không thuộc về workspace. Credit cũng là ví cá nhân. |
| Chủ tài sản cá nhân | Không có workspace (workspace chỉ được tạo khi KYC tổ chức được duyệt). |
| Pattern có sẵn để tái dùng | Cổng tổ chức đấu giá: org_roles, org_role_permissions, org_has_permission(), lời mời /loi-moi/:token (InviteAcceptPage, useOrgInvites), trigger org_protect_last_owner. |
| Nguồn giá trúng khác | ① org_auction_records.winning_price (tổ chức tự khai, có listing_id) · ② phiên trên sàn auction_session_items / hợp đồng mua bán (winning_amount, payment_status). Cổng chủ tài sản chưa đọc hai nguồn này. |
| Thư viện | xlsx-js-style đã có (dùng ở BranchImportDialog). Chưa có pattern share-token công khai. |

## A2. Thành viên workspace

- Bảng asset_owner_workspace_members (workspace_id, user_id, role, branch_scope UUID[] với NULL = toàn workspace, status invited | active | removed, invited_by, joined_at).

- 3 vai trò cố định, chưa dùng ma trận quyền (đơn giản hơn cổng tổ chức; khi có nhu cầu thì nâng cấp):

| Vai trò | Nhãn UI | Quyền |
| --- | --- | --- |
| owner | Trưởng đơn vị | Toàn quyền, quản lý thành viên, gửi báo cáo |
| staff | Cán bộ | Số hoá, khai kết quả, tạo báo cáo nháp — trong branch_scope |
| viewer | Người xem | Chỉ đọc (dành cho hội sở / kiểm soát) |

- Hàm owner_ws_role(workspace_id) và owner_ws_can(workspace_id, action), cả hai SECURITY DEFINER (tránh RLS đệ quy trên bảng thành viên).

- Luật bất biến ép ở DB: luôn còn ≥ 1 owner active; chỉ owner mới trao được quyền owner.

- Lời mời: bảng asset_owner_workspace_invites (token, email, role, branch_scope, expires_at), trang nhận lời mời theo pattern /loi-moi/:token.

## A3. Giá trúng — hợp nhất nguồn

| Ưu tiên | Nguồn | Nhãn UI (confidence_label) |
| --- | --- | --- |
| 1 | Phiên trên sàn (auction_session_items + HĐ mua bán) | platform · Sàn xác nhận |
| 2 | Chủ tài sản khai khớp tổ chức khai (lệch ≤ 1%) | reconciled · Đã đối chiếu |
| 3 | Chủ tài sản tự khai, có biên bản | owner_evidence · Tự khai · có biên bản |
| 4 | Chủ tài sản tự khai / tổ chức tự khai | self_reported · Tự khai |
| 5 | Crawl | estimated · Ước tính |

Hai nguồn lệch nhau (> 1% giá, hoặc khác kết quả) ⇒ has_conflict = true. Toàn bộ logic nằm trong một RPC owner_asset_outcomes_resolved(p_workspace_id); FE không tự hợp nhất.

## A4. Bảng owner_asset_outcomes (chủ tài sản tự khai)

CREATE TABLE public.owner_asset_outcomes (
  id               UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  workspace_id     UUID NOT NULL REFERENCES asset_owner_workspaces(id) ON DELETE CASCADE,
  branch_id        UUID REFERENCES workspace_branches(id) ON DELETE SET NULL,
  listing_id       UUID REFERENCES listings(id) ON DELETE SET NULL,
  asset_posting_id UUID REFERENCES asset_postings(id) ON DELETE SET NULL,
  asset_title      TEXT,                 -- tài sản NGOÀI sàn
  asset_category   TEXT,
  round_no         INT  NOT NULL DEFAULT 1,
  auction_date     DATE NOT NULL,
  auction_org_id   UUID REFERENCES auction_organizations(id) ON DELETE SET NULL,
  outcome          TEXT NOT NULL CHECK (outcome IN ('sold','unsold','postponed','cancelled','withdrawn')),
  failure_reason   TEXT,
  starting_price   NUMERIC(18,0),
  winning_price    NUMERIC(18,0),
  participants     INT,
  payment_status   TEXT NOT NULL DEFAULT 'pending' CHECK (payment_status IN ('pending','partial','paid','defaulted')),
  paid_amount      NUMERIC(18,0),
  paid_at          DATE,
  auction_fee      NUMERIC(18,0),
  evidence_urls    TEXT[] NOT NULL DEFAULT '{}',
  source           TEXT NOT NULL DEFAULT 'owner_manual' CHECK (source IN ('owner_manual','owner_import')),
  share_to_market  BOOLEAN NOT NULL DEFAULT false,
  reported_by      UUID NOT NULL REFERENCES profiles(id),
  created_at       TIMESTAMPTZ NOT NULL DEFAULT now(),
  updated_at       TIMESTAMPTZ NOT NULL DEFAULT now(),
  CONSTRAINT outcome_sold_needs_price CHECK (outcome <> 'sold' OR winning_price IS NOT NULL),
  CONSTRAINT outcome_needs_asset CHECK (listing_id IS NOT NULL OR asset_posting_id IS NOT NULL OR asset_title IS NOT NULL)
);
CREATE UNIQUE INDEX owner_outcomes_listing_round_uq
  ON owner_asset_outcomes (workspace_id, listing_id, round_no) WHERE listing_id IS NOT NULL;

Dữ liệu tự khai không bao giờ tự lên /listings hay báo cáo thị trường công khai.

## A5. Báo cáo định kỳ gửi hội sở

- Nội dung: tiến độ chỉ tiêu · kết quả phiên trong kỳ · tiền đã thu / chờ thu / bỏ cọc · tồn đọng (≥ 3 lần đấu hoặc > 90 ngày) · kế hoạch kỳ tới · ghi chú. Mọi con số đều kèm nhãn nguồn.

- Bảng owner_report_snapshots: payload JSONB đóng băng số liệu lúc gửi, share_token, token_expires_at, view_count, last_viewed_at.

- Xuất: Excel (xlsx-js-style) · PDF (trang in bằng CSS print) · link chỉ-đọc /r/:token, có CTA dẫn tới “Tháp Điều Hành”. Link công khai không chứa workspace_id hay tên người trúng.

- Chỉ tiêu: bảng owner_workspace_targets (workspace_id, branch_id, period_type, period_start, target_amount, target_count).

## A6. Kiến trúc thông tin (nav có nhóm)

| Nhóm | Mục | Route |
| --- | --- | --- |
| Điều hành | Nhịp đập | /chu-tai-san/dashboard |
|  | Đường ống | /chu-tai-san/tai-san |
|  | Kết quả phiên | /chu-tai-san/ket-qua |
|  | Báo cáo định kỳ | /chu-tai-san/bao-cao-dinh-ky |
| Tác nghiệp | Số hoá tài sản · Hợp đồng mua bán | giữ nguyên |
| Phân tích | Phân tích danh mục | /chu-tai-san/bao-cao |
| Thiết lập | Chi nhánh · Thành viên · Credit | /chu-tai-san/thanh-vien (mới) |

## A7. Quyết định còn mở (phải chốt trước giai đoạn ghi chú bên cạnh)

| # | Quyết định | Chặn giai đoạn | Mặc định nếu chưa chốt |
| --- | --- | --- | --- |
| D1 | Ví credit chung của workspace hay ví cá nhân? | trước GĐ 15 | Giữ ví cá nhân |
| D2 | Có thưởng credit khi khai kết quả kèm biên bản? | GĐ 16 (tuỳ chọn) | Không thưởng |
| D3 | KYC nhẹ cho chi nhánh cần giấy tờ gì? | GĐ 13 | Email công vụ + giấy giao việc / ủy quyền của GĐ chi nhánh |

# PHẦN B — CÁC GIAI ĐOẠN NHỎ & PROMPT

Prompt viết bằng tiếng Anh; mọi chuỗi hiển thị trên UI vẫn là tiếng Việt (giữ nguyên trong dấu ngoặc kép).

## B0. General rules (every prompt points here)

- Before starting, read CLAUDE.md, .agents/knowledge/business-rules.md, .agents/knowledge/common-pitfalls.md and Part A of this file.

- This plan is already approved. Do not stop to ask for confirmation of the analysis — unless the actual code contradicts Part A; in that case stop and describe the contradiction clearly.

- Migrations: new timestamped file in supabase/migrations/, apply it yourself (skill migration), then regenerate src/integrations/supabase/types.ts. Never edit an existing migration.

- All UI strings in Vietnamese, matching existing tone; only existing colour tokens; cards rounded-2xl; never <Button asChild><Link/></Button>; pages under 300 lines; each modal is its own component.

- Data access via React Query + the typed Supabase client (skill add-query); mutations invalidate the right keys and show a toast.

- Stay strictly within the phase scope. If you notice out-of-scope work, list it under “Notes for later phases” in your final report — do not do it.

- To finish: npm run lint and npm run build must pass; record decisions with skill log-decision; tick this phase’s checkbox in this file; give a short report: files changed, migrations, how to test manually.

## Tổng quan lộ trình

| GĐ | Tên | Loại | Phụ thuộc |
| --- | --- | --- | --- |
| 1 | Nav có nhóm + đổi tên Trạm Điều Hành | UI | — |
| 2 | Thành viên — nền DB | DB | — |
| 3 | Thành viên — lời mời & trang Thành viên | UI + DB | 2 |
| 4 | Dữ liệu thuộc về workspace (asset_postings & liên quan) | DB, rủi ro cao | 2 |
| 5 | Hợp nhất giá trúng từ nguồn sẵn có | DB + hook | 2 |
| 6 | Bảng khai kết quả + dialog khai | DB + UI | 5 |
| 7 | Nhịp đập (dashboard mới) | UI | 6 |
| 8 | Trang Kết quả phiên + nhập Excel + xử lý lệch | UI | 6 |
| 9 | Chỉ tiêu | DB + UI | 7 |
| 10 | Báo cáo định kỳ + xuất Excel/PDF | DB + UI | 8, 9 |
| 11 | Link chia sẻ /r/:token + đếm lượt xem | DB + UI | 10 |
| 12 | Kanban Đường ống | UI | 5 |
| 13 | Chi nhánh tự tạo workspace (KYC nhẹ) | Spike + DB + UI | 3, D3 |
| 14 | Hội sở liên kết chi nhánh + so sánh ẩn danh + tín hiệu sales | DB + UI | 11, 13 |
| 15 | Tháp: dòng tiền, xếp hạng chi nhánh, chấm điểm tổ chức | DB + UI | 14, D1 |
| 16 | (Tuỳ chọn) Thưởng credit khi khai kết quả | DB | 6, D2 |

### GĐ 1 — Nav có nhóm + đổi tên “Trạm Điều Hành”

- ☐ Hoàn thành

Execute Phase 1 of docs/owner-control-tower-plan.md. Follow section B0 (General rules).

Goal: reframe the asset-owner portal as "Trạm Điều Hành" with a grouped nav. No new features yet.

Tasks:
1. owner-nav-config.ts: convert OWNER_NAV_SECTIONS into a grouped structure per section A6
   (groups "Điều hành" / "Tác nghiệp" / "Phân tích" / "Thiết lập"). Items whose routes do NOT exist yet
   ("Kết quả phiên", "Báo cáo định kỳ", "Thành viên") must NOT be added — only prepare the types so they can be added later.
   Rename labels: "Tổng quan" → "Nhịp đập", "Tài sản" → "Đường ống", "Báo cáo" → "Phân tích danh mục".
2. OwnerPortalSidebar.tsx: render group headings; keep countBadge behaviour; keep the current collapsed/mobile behaviour.
3. Rename the portal's display name (sidebar / top bar / tab title) to "Trạm Điều Hành".
4. OwnerDashboard.tsx: remove the dev seed button and the seedPendingClaims function.

Out of scope: new routes, DB changes, dashboard content changes.
Acceptance: every existing /chu-tai-san/* route still opens; nav shows groups with correct active state; mobile layout does not break.

### GĐ 2 — Thành viên: nền DB

- ☐ Hoàn thành

Execute Phase 2 of docs/owner-control-tower-plan.md. Follow section B0.

Goal: an asset-owner workspace can have multiple members (section A2) — database layer only, no UI.

Tasks (one migration):
1. Table asset_owner_workspace_members (id, workspace_id FK ON DELETE CASCADE, user_id FK profiles,
   role CHECK in ('owner','staff','viewer'), branch_scope UUID[] NULL, status CHECK in ('invited','active','removed'),
   invited_by, joined_at, created_at, updated_at, UNIQUE(workspace_id, user_id)).
2. Backfill: each asset_owner_workspaces.owner_user_id → one row with role='owner', status='active'.
   Add an AFTER INSERT trigger on asset_owner_workspaces that creates the owner row for new workspaces.
3. SECURITY DEFINER, STABLE functions with a fixed search_path:
   - owner_ws_role(p_workspace_id) → role of auth.uid() (NULL if not an active member)
   - owner_ws_can(p_workspace_id, p_action text), action ∈ {'read','write','manage_members','send_report'},
     following the permission table in section A2
   - owner_ws_branch_ok(p_workspace_id, p_branch_id) → true if branch_scope is NULL or contains p_branch_id
4. Protective triggers: at least one active owner must always remain; only an owner can grant or revoke role 'owner'
   (see org_protect_last_owner in the org_rbac migration for the pattern).
5. RLS on the members table: active members can read their workspace's member list; only manage_members can write.
   Use the SECURITY DEFINER helpers to avoid recursive RLS.
6. EXTEND read access (do not drop existing policies) on asset_owner_workspaces, asset_owner_claims and
   workspace_branches: add a SELECT policy for members via owner_ws_can(...,'read'). Write access stays unchanged in this phase.
7. Regenerate types.

Out of scope: invitations, UI, asset_postings (Phase 4).
Acceptance: include SQL test evidence in the report — user A (owner) adds user B as viewer ⇒ B can read the
workspace's claims but cannot write; removing the last owner is blocked.

### GĐ 3 — Thành viên: lời mời & trang Thành viên

- ☐ Hoàn thành

Execute Phase 3 of docs/owner-control-tower-plan.md. Follow section B0.

Goal: the workspace owner ("Trưởng đơn vị") can invite members, change roles and remove members from the UI.

Tasks:
1. Migration: table asset_owner_workspace_invites (unique token, email, role, branch_scope, expires_at = 7 days,
   accepted_at, invited_by). SECURITY DEFINER RPCs:
   - owner_ws_create_invite(workspace_id, email, role, branch_scope) — requires manage_members
   - owner_ws_accept_invite(token) — the invite email must match the signed-in user's email
   - owner_ws_update_member(member_id, role, branch_scope) / owner_ws_remove_member(member_id)
   RPCs return {ok:false, reason} for business errors (assertRpcOk pattern in src/lib/consignment/errors.ts).
2. Accepting invites: reuse /loi-moi/:token if it can branch cleanly by invite type; otherwise create a separate
   route /loi-moi-chu-tai-san/:token. Record the reasoning with log-decision.
3. Page /chu-tai-san/thanh-vien (skill new-page), added to the "Thiết lập" nav group: member table (name, email, role,
   branch scope, status), "Mời thành viên" dialog, change role/scope dialog, confirm-remove. Users without
   manage_members see the list read-only.
4. OwnerDashboard and other owner pages currently find the workspace with .eq("owner_user_id", uid). Create a hook
   useOwnerWorkspace() returning {workspaceId, role, branchScope} based on the members table and replace EVERY
   occurrence (grep "owner_user_id" in src). Invited members must be able to enter the portal.

Out of scope: real email delivery (if the repo has no email channel, show a copyable link), asset_postings.
Acceptance: invite → user B signs in with the invited email → accepts → opens /chu-tai-san and sees data;
viewers see no write buttons.

### GĐ 4 — Dữ liệu thuộc về workspace

- ☐ Hoàn thành

Execute Phase 4 of docs/owner-control-tower-plan.md. Follow section B0. HIGH-RISK phase: be careful.

Goal: digitised asset records and the consignment flow belong to the WORKSPACE, not to the individual, so they
survive staff turnover.

Tasks:
1. Survey first: list every table / RPC / policy on the asset-owner side that relies on asset_postings.user_id or
   owner_user_id (asset_service_requests, asset_broker_requests, consignment_contracts, the seller side of sale
   contracts, storage policies for asset media/docs, owner_consignment_summary, owner_select_service_quote, ...).
   Put this list in your report BEFORE changing anything.
2. Migration: asset_postings.workspace_id UUID NULL FK. Backfill: postings of a user who is owner of exactly one
   workspace → assign that workspace. INDIVIDUAL owners have no workspace ⇒ leave NULL (valid state).
3. RLS on asset_postings: SELECT when (user_id = auth.uid()) OR (workspace_id IS NOT NULL AND owner_ws_can(workspace_id,'read'));
   writes require 'write'. Keep user_id as "created by".
4. Update the RPCs/policies from step 1 so workspace members get equivalent access according to role.
   The quote-selection rules (owner_select_service_quote, advisory lock, partial unique index) must NOT change behaviour.
5. FE: new postings get workspace_id when the user belongs to a workspace; posting lists are workspace-scoped.

Out of scope: credit wallet (decision D1) — credit deductions still hit the acting user's personal wallet.
Acceptance: B (staff) can see and edit a posting created by A; removing A from the workspace keeps the posting in
the workspace; individual owners (no workspace) work exactly as before; existing consignment tests still pass.

### GĐ 5 — Hợp nhất giá trúng từ nguồn sẵn có

- ☐ Hoàn thành

Execute Phase 5 of docs/owner-control-tower-plan.md. Follow section B0.

Goal: fix the artificially low success rate by reading the winning-price sources that ALREADY exist (section A3).
No owner self-reported data yet.

Tasks:
1. Migration: RPC owner_asset_outcomes_resolved(p_workspace_id), SECURITY DEFINER, checking
   owner_ws_can(p_workspace_id,'read') first. For each claimed listing (auto_claimed / pending_confirmation / confirmed),
   collect candidates from (a) on-platform sessions auction_session_items / sale contracts, (b) org_auction_records by
   listing_id, (c) custom_attributes win_price / winning_price. Return: listing_id, resolved_outcome, resolved_price,
   confidence_label ('platform' | 'self_reported' | 'estimated'), has_conflict, sources JSONB (each source + value).
   Design it so Phase 6 can plug in owner_asset_outcomes as a source without changing the function signature.
2. useOwnerPortfolioMetrics.tsx: take winPrice/outcome from this RPC instead of reading custom_attributes;
   add confidenceLabel and hasConflict to ListingRow. Do not change other consumers.
3. Component OutcomeSourceBadge (components/asset-owner-portal/outcomes/), shown next to the winning price in the asset list.
   Labels in Vietnamese per section A3.
4. In the final report: success rate for 1–2 real workspaces before vs after.

Out of scope: self-report table and UI.
Acceptance: a listing with org_auction_records.winning_price shows the price labelled "Tự khai" (organisation source);
the "Tỷ lệ thành công" KPI is computed from resolved_outcome.

### GĐ 6 — Bảng khai kết quả + dialog khai

- ☐ Hoàn thành

Execute Phase 6 of docs/owner-control-tower-plan.md. Follow section B0.

Goal: an asset owner can report an auction outcome in about 30 seconds.

Tasks:
1. Migration: table owner_asset_outcomes exactly as in section A4; RLS via owner_ws_can (read/write) plus
   owner_ws_branch_ok for staff with a branch_scope; updated_at trigger; private storage bucket owner-outcome-evidence
   (path {workspace_id}/{outcome_id}/..., policies by workspace membership).
2. Update owner_asset_outcomes_resolved: add owner_asset_outcomes as a source; apply the full priority table in A3
   including 'reconciled' and 'owner_evidence'; has_conflict when prices differ by > 1% or outcomes differ.
3. ReportOutcomeDialog with three choices: "Thành" / "Không thành" / "Hoãn-Huỷ".
   - Sold: winning price (prefilled with the starting price), number of participants, optional minutes upload
     (PDF/JPG/PNG ≤ 10MB).
   - Unsold: quick-pick reason ("không ai đăng ký" / "chỉ 1 người" / "bỏ cọc" / "khác").
   - round_no auto = number of outcomes already reported for the listing + 1, editable.
   Validate with Zod; the mutation invalidates the metrics and resolved queries.
4. A "Khai kết quả" button on each asset row at /chu-tai-san/tai-san (visible only with write permission).

Out of scope: off-platform assets (Phase 8), Excel import (Phase 8), dashboard (Phase 7).
Acceptance: reporting "Thành" updates the KPI and source label immediately; a value that differs from
org_auction_records raises the conflict flag; viewers do not see the button.

### GĐ 7 — Nhịp đập (dashboard mới)

- ☐ Hoàn thành

Execute Phase 7 of docs/owner-control-tower-plan.md. Follow section B0.

Goal: turn the dashboard into a to-do list.

Tasks (components/asset-owner-portal/pulse/):
1. OutcomeDueBlock: assets whose auction_time has passed with no resolved outcome ⇒ a card
   "Phiên dd/mm · <tên> — kết quả thế nào?" with three buttons opening ReportOutcomeDialog with the outcome preselected.
2. AwaitingPaymentBlock: sold outcomes with payment_status pending/partial ⇒ quick actions
   "Đã thu đủ" / "Thu một phần" / "Người trúng bỏ cọc".
3. Reorder OwnerDashboard: KPI row (using resolved numbers) → to-dos (the two blocks above) →
   upcoming auctions → pending confirmations / stuck assets. Keep the page under 300 lines.
4. New countBadge 'owner-outcome-due' on the "Nhịp đập" nav item.

Out of scope: targets (Phase 9).
Acceptance: resolving a card removes it and decrements the badge; empty states use positive Vietnamese copy.

### GĐ 8 — Trang Kết quả phiên + nhập Excel + xử lý lệch

- ☐ Hoàn thành

Execute Phase 8 of docs/owner-control-tower-plan.md. Follow section B0.

Tasks:
1. Page /chu-tai-san/ket-qua (skill new-page, "Điều hành" nav group): table of all outcomes (on-platform + off-platform),
   filters by period / branch / outcome / source label / conflicted only; totals at the top.
2. OFF-platform assets: ReportOutcomeDialog gets an "off-platform asset" mode (asset_title, asset category,
   auction organisation picked from the directory or left empty).
3. OutcomeImportDialog: downloadable template + Excel parsing with xlsx-js-style (follow BranchImportDialog);
   preview, flag invalid rows, write only valid rows; source='owner_import'. Match listings by code/name where possible,
   otherwise create as off-platform assets.
4. OutcomeConflictSheet: show sources side by side; the owner chooses "Giữ số của tôi" or "Dùng số của tổ chức"
   (updates their own record). Do not notify the organisation.

Acceptance: importing 20 rows (2 invalid) writes 18 and clearly reports the 2 errors; resolving a conflict clears the flag.

### GĐ 9 — Chỉ tiêu

- ☐ Hoàn thành

Execute Phase 9 of docs/owner-control-tower-plan.md. Follow section B0.

Tasks:
1. Migration owner_workspace_targets (section A5) + RLS: read with 'read', write with 'manage_members';
   UNIQUE(workspace_id, branch_id, period_type, period_start).
2. Target dialog (month / quarter / year; recovery amount and/or asset count; whole workspace or per branch).
3. TargetProgressBlock on "Nhịp đập": collected (sum of paid_amount, falling back to resolved_price of sold outcomes) / target;
   days left in the period; required weekly pace.

Acceptance: with no target the block shows a "Đặt chỉ tiêu" CTA; numbers match the Kết quả phiên page for the same period.

### GĐ 10 — Báo cáo định kỳ + xuất Excel/PDF

- ☐ Hoàn thành

Execute Phase 10 of docs/owner-control-tower-plan.md. Follow section B0.

Tasks:
1. Migration owner_report_snapshots (section A5; share columns are optional in this phase) + workspace-scoped RLS.
   RPC owner_build_report_payload(workspace_id, period_type, period_start, branch_id NULL), SECURITY DEFINER,
   returning JSON with all 6 parts of section A5, each figure carrying its confidence_label.
2. Page /chu-tai-san/bao-cao-dinh-ky: list of created reports; "Tạo báo cáo" → pick period + scope → preview →
   add notes → "Chốt báo cáo" (stores a frozen snapshot; only roles with send_report can finalise).
3. Print page /chu-tai-san/bao-cao-dinh-ky/:id/in: A4 layout via CSS print, taisandaugia logo in the footer.
4. Excel export (xlsx-js-style) with the same structure.

Acceptance: editing an outcome after finalising does NOT change the old snapshot; printing to PDF from the browser does not cut tables.

### GĐ 11 — Link chia sẻ /r/:token

- ☐ Hoàn thành

Execute Phase 11 of docs/owner-control-tower-plan.md. Follow section B0.

Tasks:
1. Migration: share_token (random ≥ 32 bytes), token_expires_at, view_count, last_viewed_at on owner_report_snapshots.
   RPCs owner_share_report(snapshot_id, days) / owner_revoke_report_share(snapshot_id) — require send_report.
   Public RPC get_shared_owner_report(token), SECURITY DEFINER, GRANT to anon: checks expiry, increments view_count,
   returns a FILTERED payload (no workspace_id, no winner name/details, no evidence_urls).
2. Public route /r/:token (OUTSIDE ProtectedRoute, lazy): read-only report + CTA
   "Xem toàn bộ chi nhánh trên một màn hình — Tháp Điều Hành" linking to the intro/contact page.
3. On the periodic report page: "Tạo link" button, copy, revoke, show view count.

Acceptance: the link opens in an incognito window; revoked or expired links show a polite message;
the network response contains no sensitive fields.

### GĐ 12 — Kanban Đường ống

- ☐ Hoàn thành

Execute Phase 12 of docs/owner-control-tower-plan.md. Follow section B0.

Tasks:
1. A pure function (with vitest unit tests) that determines an asset's lifecycle stage:
   Số hoá → Chọn tổ chức → HĐ dịch vụ → Niêm yết → Phiên → Trúng → HĐ mua bán → Đã thu tiền
   (plus the branch Không thành → Chờ đấu lại), based on existing data (asset_postings, consignment, listing,
   resolved outcome, payment_status).
2. PipelineBoard (components/asset-owner-portal/pipeline/): one column per stage; cards show days in the current stage,
   red when over a per-stage threshold (configurable constant). View only, no drag-and-drop.
3. OwnerAssetsPage: Table / Kanban toggle, remembered in localStorage (wrapped in try/catch).

Acceptance: each asset appears in exactly one column; tests cover every branch.

### GĐ 13 — Chi nhánh tự tạo workspace (KYC nhẹ)

- ☐ Hoàn thành · cần chốt D3

Execute Phase 13 of docs/owner-control-tower-plan.md. Follow section B0.

Step 1 — SPIKE (report, and stop for confirmation if the direction needs to change):
- Does the current organisation KYC flow (AssetOwnerOnboarding, asset_owner_org_kyc.linked_asset_owner_id,
  AssetOwnerTypeahead, run_workspace_match, workspace creation on approval) allow selecting a BRANCH
  (an asset_owners row with parent_owner_id) and creating its own workspace? Does asset matching pull in assets of the
  parent or of sibling branches?
Step 2 — implement based on the spike:
- Allow branches to complete KYC with the lighter document set defined in decision D3; the admin review screen clearly
  shows "Chi nhánh của «mẹ»".
- Scope asset matching to that branch entity only.

Acceptance: a branch completes KYC end to end → its workspace contains only that branch's assets.

### GĐ 14 — Hội sở liên kết chi nhánh + so sánh ẩn danh + tín hiệu sales

- ☐ Hoàn thành

Execute Phase 14 of docs/owner-control-tower-plan.md. Follow section B0.

Tasks:
1. asset_owner_workspaces.parent_workspace_id + a link-request table (HQ sends, branch owner accepts/declines).
   Once linked, HQ owner members can read the branch's data (extend owner_ws_can over a one-level tree).
2. Anonymous benchmark on the branch "Nhịp đập": an aggregate RPC returning percentiles (processing time, success rate)
   versus other branches sharing the same asset_owners.parent_owner_id that use the platform; hide it when there are
   fewer than 3 branches so no branch is identifiable.
3. Sales signal: when ≥ 3 branch workspaces belong to the same parent bank, or a report link reaches ≥ N views
   (constant), create a lead with source='owner_hq_expansion' in the admin CRM (idempotent, following the existing leads pattern).

Acceptance: HQ sees nothing until the branch accepts; leads are never duplicated.

### GĐ 15 — Tháp Điều Hành (hội sở)

- ☐ Hoàn thành · cần chốt D1

Execute Phase 15 of docs/owner-control-tower-plan.md. Follow section B0. If the scope is large, propose splitting into
15a/15b/15c and only do 15a in this run.

15a Cash flow: table owner_cash_events (deposit / payment / fee / refund, amount, occurred_at, outcome_id); move the money
    columns of owner_asset_outcomes onto events (keep the old columns as computed totals or a view); waterfall chart
    starting price → winning price → collected → fees → net received; 30/60/90-day forecast. Use Recharts, colours per
    the chart note in CLAUDE.md.
15b Branch leaderboard (success rate, average days to close, amount recovered) + auction-organisation scorecard
    (participants, winning/starting price spread, cancelled-session rate) from outcomes + org_auction_records.
15c Top-down targets from HQ; branches propose price reductions, HQ approves.
Credit wallet according to decision D1.

### GĐ 16 — (Tuỳ chọn) Thưởng credit khi khai kết quả

- ☐ Hoàn thành · cần chốt D2

Execute Phase 16 of docs/owner-control-tower-plan.md. Follow section B0.

Add variant reward_outcome_owner (kind credit, audience owner), managed at /admin/dich-vu. Reward ONCE per outcome when it
reaches confidence 'reconciled' or higher AND share_to_market = true, credited through a SECURITY DEFINER RPC that writes a
new ledger type (update business-rules.md). Idempotent by outcome_id. Only qualifying outcomes may feed the public market
report, and only as anonymous aggregates.

## Phụ lục — Rủi ro

| # | Rủi ro | Giảm thiểu |
| --- | --- | --- |
| 1 | Khai sai hoặc khai “đẹp” để báo cáo lên trên | Nhãn nguồn luôn hiện, đối chiếu với tổ chức, biên bản làm bằng chứng. |
| 2 | Dữ liệu nợ xấu nhạy cảm | Mặc định private; link có hạn và thu hồi được; payload công khai đã lọc. |
| 3 | GĐ 4 làm hỏng luồng ký gửi | Khảo sát trước khi sửa, giữ nguyên luật chốt báo giá, chạy lại test consignment. |
| 4 | Cán bộ không được phép dùng công cụ ngoài | Phỏng vấn 3–5 chi nhánh song song với GĐ 1–5. |